RESUMEMATCH

7-Day Data Science Product Sprint

Resume → Job Description → Analysis → Action

PRODUCT PROMISE See how well your resume matches a job before you apply — and, more importantly, understand exactly what to change.

Objective: ship a real, public, measurable product in 7 days while producing a credible MSc Data Science portfolio project.

# 1. Executive Summary

ResumeMatch is a lightweight resume-to-job-description analysis product built around classical NLP rather than opaque AI scoring. The sprint prioritizes a reliable analytical engine first, then wraps it in a simple product, deploys it publicly, and validates it with real users.

Core workflow: upload a resume PDF → paste a job description → analyze → inspect match score → see matched, missing, and weak evidence → receive concrete improvement actions.

Primary analytical methods: TF-IDF, cosine similarity, n-grams, keyword extraction, skill matching, required-term coverage, and a transparent weighted scoring model.

The headline metric is 'Resume–Job Similarity' or 'Match Score', not an ATS compatibility guarantee.

The product should explain why a score was produced instead of presenting a mysterious percentage.

Analytics should focus on meaningful product events rather than page-view vanity metrics.

The final GitHub repository should include an experiment comparing a TF-IDF baseline against progressively richer hybrid scoring models.

SUCCESS DEFINITION By the end of Day 7: a public URL works end-to-end, common PDF/JD cases are handled, the repository documents the methodology, real users have tested it, feedback has been collected, and at least one iteration has been shipped from observed evidence.

# 2. Goals, Non-Goals & Guardrails

## Goals

Build a functioning NLP engine before spending time on UI polish.

Make the scoring methodology reproducible and explainable.

Provide recommendations that a job applicant can immediately act on.

Deploy a free/low-friction public version.

Collect useful product feedback and failure cases.

Create an MSc-ready technical story with experiments, evaluation, limitations, and reproducible code.

## Non-Goals for the 7-Day Sprint

Do not build a full generative-AI resume writer.

Do not promise that the score predicts ATS rejection or hiring outcomes.

Do not build accounts, billing, subscriptions, or complex dashboards unless the core product is already stable.

Do not make Google Analytics or a Sheets webhook a dependency for product analytics.

Do not attempt to support every document format on Day 1; prioritize common text-based PDFs.

## Product Guardrails

Never claim an exact ATS score.

Clearly label the score as an internal Resume–Job Match metric.

Avoid storing uploaded resumes unless there is a clear, documented reason and consent.

Do not expose one user's resume/JD content to another user.

Gracefully reject scanned/image-only PDFs in the MVP or clearly explain the limitation.

Treat recommendations as suggestions, not guarantees of hiring success.

# 3. Product Definition

## Positioning

ResumeMatch — See how well your resume matches a job before you apply.

## Core user journey

Upload Resume.

Paste Job Description.

Click Analyze.

Extract and normalize text.

Calculate analytical signals.

Generate transparent score and breakdown.

Show matched, missing, and weak terms.

Generate prioritized improvement actions.

Optionally submit feedback.

## Example result

78% MATCH Similarity 84% · Skills 72% · Keyword coverage 76% · Required terminology 81%. Primary limitation: missing technical skills and weak evidence for two required responsibilities.

## The 'Why?' layer

Similarity: 84%

Skills overlap: 72%

Keyword coverage: 76%

Required-term coverage: 81%

Experience/education terminology: 80%

Explain the top 2–3 factors lowering the score.

Link each problem to an action: add a missing skill, strengthen evidence, quantify an achievement, or clarify terminology.

# 4. Scoring Methodology

The score should combine several measurable signals. Start with a fixed, documented weighting model; later experiments can tune the weights.

| Signal | Weight | What it measures | Example |
| --- | --- | --- | --- |
| Keyword coverage | 30% | How many relevant job terms appear in the resume. | Python, SQL, ETL |
| TF-IDF similarity | 30% | Lexical similarity between resume and JD. | Cosine similarity |
| Skills overlap | 20% | Intersection of detected skills. | Python ∩ SQL ∩ AWS |
| Required-term coverage | 10% | Coverage of terms that appear mandatory. | Required: PostgreSQL |
| Experience/education terminology | 10% | Evidence that role/degree language is represented. | Data Analyst, MSc |

Recommended formula: Overall Match = 0.30×Keyword Coverage + 0.30×TF-IDF Similarity + 0.20×Skills Overlap + 0.10×Required-Term Coverage + 0.10×Experience/Education Terminology.

Important: normalize every component to a 0–100 scale before applying weights. Keep the raw component values in the result object so the UI can explain the score.

# 5. NLP Engine Architecture

The analytical pipeline should be deterministic and testable:

Input validation — verify PDF type, file size, extracted text length, and JD length.

PDF extraction — use a robust text extraction library such as pdfplumber for text-based PDFs.

Text normalization — lowercase where appropriate, normalize whitespace, remove obvious artifacts while preserving meaningful terms.

Tokenization / sentence processing — split text into usable units.

Stop-word handling — remove common function words for analytical features, but retain original text for evidence display.

N-gram extraction — identify useful phrases such as 'machine learning', 'data analysis', 'power bi', and 'cloud computing'.

TF-IDF vectorization — represent resume and JD using a shared vocabulary.

Cosine similarity — establish the baseline lexical similarity signal.

Skill/entity detection — identify technical skills, tools, technologies, role terminology, education terminology, and selected domain terms.

Comparison — classify relevant terms as matched, missing, or weakly evidenced.

Scoring — calculate each component and combine them using the documented weights.

Recommendation generation — translate analytical gaps into prioritized, human-readable actions.

## Matched / Missing / Weak Evidence

Matched: the resume contains a relevant skill or phrase with reasonable evidence.

Missing: a relevant job requirement is not detected in the resume.

Weak evidence: the resume contains a generic concept but does not clearly demonstrate the specific requirement.

WEAK-EVIDENCE EXAMPLE Resume: 'Worked with databases.' ¦ Job description: 'PostgreSQL experience required.' ¦ Classification: Weak evidence. Recommendation: explicitly name PostgreSQL if the applicant genuinely used it and add a concrete example.

# 6. The 7-Day Sprint Plan

## DAY 1 — NLP ENGINE

Goal: prove the math before building the product.

Set up Python virtual environment and repository structure.

Implement PDF text extraction with clear failure handling.

Create a text-cleaning module.

Implement TF-IDF vectorization.

Implement cosine similarity.

Create a first command-line evaluation script: resume.pdf + job.txt → similarity + extracted terms.

Build unit tests for extraction, empty inputs, very short inputs, and malformed text.

Create 5–10 controlled resume/JD examples to verify that obviously related pairs score higher than unrelated pairs.

Expected artifacts: src/parser.py · src/preprocess.py · src/similarity.py · src/keywords.py · tests/ · data/examples/

## DAY 2 — PRODUCT SHELL

Goal: turn the working engine into a usable interface.

Build the Streamlit interface.

Add resume PDF uploader.

Add job-description text area.

Add Analyze button and loading state.

Display match score and core signals.

Show clear parsing and validation errors.

Keep the UI intentionally simple: input → analysis → action.

Return a structured result object from the engine so the UI does not contain scoring logic.

Expected artifacts: app.py · src/analysis.py · components/result_card.py · components/error_state.py

## DAY 3 — NLP INTELLIGENCE

Goal: move beyond a simple similarity demo.

Add n-gram extraction.

Add keyword ranking.

Add skill detection using a curated skill dictionary and normalization map.

Detect common variants and aliases where practical: 'Postgres' → 'PostgreSQL', etc.

Identify required language such as 'required', 'must have', 'essential', and 'preferred'.

Compare resume and JD terms.

Generate matched, missing, and weak-evidence groups.

Add initial recommendation rules.

Expected artifacts: src/skills.py · src/requirements.py · src/recommendations.py · data/skills.json

## DAY 4 — DEPLOYMENT

Goal: make the product publicly usable.

Clean repository and add requirements.txt.

Add README with setup and methodology.

Create deployment configuration for the chosen Streamlit-compatible host.

Deploy the first public version.

Test on multiple browsers and mobile widths.

Test text-based PDFs with 1–5 pages.

Test empty, tiny, unusually formatted, and malformed PDFs.

Fix all P0/P1 deployment blockers.

Add privacy messaging explaining how uploads are handled.

Expected artifacts: README.md · requirements.txt · deployment config · privacy notice

## DAY 5 — PRODUCT INTELLIGENCE

Goal: make the output useful enough that users want to return.

Implement transparent score breakdown.

Add 'Why did I get this score?' interaction.

Prioritize recommendations by estimated impact.

Add example resume/JD pair for instant exploration.

Add lightweight feedback collection.

Track only meaningful events: analysis started, analysis completed, PDF parsing failed, similarity generated, missing keywords shown, Improve Resume clicked, feedback submitted.

Keep analytics anonymous/minimal where possible and avoid storing resume content in event payloads.

Expected artifacts: Score breakdown UI · recommendation ranking · feedback flow · event schema

## DAY 6 — DISTRIBUTION

Goal: get the product in front of the right first users.

Polish the landing copy around the searchable problem: 'match your resume to a job before applying'.

Create a strong GitHub README with screenshots, methodology, limitations, and local setup.

Share a useful, non-spammy launch post in relevant communities where self-promotion is allowed.

Use Reddit/Discord/Slack communities selectively and follow each community's rules.

Create a short demo showing the score breakdown and actionable recommendations.

Add basic SEO-friendly page copy and descriptive metadata if supported by the hosting setup.

Collect the first real user comments and categorize them.

Expected artifacts: Launch post · GitHub README · demo asset · community feedback log

## DAY 7 — LIVE PRODUCT QA

Goal: turn real usage into the first product iteration.

Run a structured QA pass using real-world PDFs and varied job descriptions.

Record every failure and classify it as parsing, NLP, scoring, UI, deployment, or copy issue.

Inspect analytics events for completed vs failed analyses.

Review user feedback.

Fix the highest-impact issues first.

Commit changes with clear messages.

Tag the first stable release.

Document what changed because of real user evidence.

Write the final project experiment plan and next-step backlog.

Expected artifacts: QA matrix · issue log · release tag · experiment backlog

# 7. Recommended Repository Structure

ResumeMatch/
├── app.py
├── requirements.txt
├── README.md
├── LICENSE
├── .gitignore
├── src/
│   ├── parser.py
│   ├── preprocess.py
│   ├── similarity.py
│   ├── keywords.py
│   ├── skills.py
│   ├── requirements.py
│   ├── scoring.py
│   ├── recommendations.py
│   └── analysis.py
├── components/
│   ├── result_card.py
│   ├── score_breakdown.py
│   └── feedback.py
├── tests/
│   ├── test_parser.py
│   ├── test_similarity.py
│   ├── test_keywords.py
│   └── test_scoring.py
├── data/
│   ├── skills.json
│   └── examples/
├── experiments/
│   ├── baseline.ipynb
│   └── hybrid_model_comparison.ipynb
└── docs/
    ├── methodology.md
    ├── evaluation.md
    └── privacy.md

# 8. MSc Data Science Experiment Plan

The portfolio value increases substantially if the project measures whether the hybrid scoring approach is better than a simple lexical baseline.

## Research question

How effectively can classical NLP techniques measure lexical and semantic alignment between a resume and a job description, and does a weighted hybrid model provide a more useful assessment than TF-IDF similarity alone?

## Experimental comparison

| Model | Signals | Purpose | Expected limitation |
| --- | --- | --- | --- |
| Baseline A | TF-IDF + cosine similarity | Simple classical NLP baseline | Can miss explicit skill requirements |
| Baseline B | TF-IDF + keyword coverage | Adds lexical requirement awareness | Still weak on skill equivalence/context |
| Hybrid | TF-IDF + keywords + skills + required terms + terminology | Transparent multi-signal model | Depends on dictionaries/rules and weighting |

## Dataset plan

Target 50–100 synthetic or carefully constructed resume/JD pairs for the initial experiment.

Include strong matches, partial matches, weak matches, and unrelated pairs.

Avoid using real people's private resumes without permission.

Create a human relevance label for each pair, for example 0–3: unrelated, weak, moderate, strong.

Keep the dataset and labeling methodology versioned in the repository.

## Evaluation metrics

Correlation between model score and human relevance rating.

Ranking quality: whether strong matches appear above weak matches.

Precision/recall or F1 for detected required skills, if a labeled skill set is available.

Ablation analysis: remove one signal at a time and observe performance changes.

Error analysis: inspect false positives, false negatives, and weak-evidence cases.

## Weight experiments

Start with 30/30/20/10/10 weights.

Test a small number of alternative weight configurations rather than brute-forcing hundreds without a rationale.

Compare performance and interpretability.

Document the final choice and why it was selected.

# 9. Production QA Checklist

## Input & Parsing

Valid text-based PDF uploads

Multiple-page PDFs

Very short resume

Empty JD

Very long JD

Malformed PDF

Image-only/scanned PDF

Non-English or unusual characters

Duplicate whitespace and extraction artifacts

## NLP

Case normalization

Stop-word behavior

N-gram quality

Skill aliases

Required vs preferred terminology

Missing keyword detection

Weak-evidence detection

No division-by-zero/empty-vocabulary failures

## Scoring

Every component is 0–100

Weights sum to 100%

Overall score is bounded

Score breakdown sums logically

Identical/near-identical inputs behave sensibly

Unrelated resume/JD does not receive an implausibly high score

## UI & Deployment

Mobile layout

Desktop layout

Loading state

Clear error messages

No accidental resume text in analytics

Public URL works in a clean browser session

No secrets exposed in repository

# 10. Product Analytics Specification

| Event | When | Purpose |
| --- | --- | --- |
| analysis_started | User submits a valid analysis request | Measure intent |
| analysis_completed | Full result successfully generated | Measure successful activation |
| pdf_parsing_failed | Resume extraction fails | Find reliability problems |
| similarity_score_generated | Similarity component is calculated | Measure engine usage |
| missing_keywords_shown | Missing terms are rendered | Measure recommendation surface |
| improve_resume_clicked | User opens improvement actions | Measure value/engagement |
| feedback_submitted | User submits feedback | Capture qualitative signal |

Recommended principle: event metadata should be minimal. Do not send raw resume text, full job descriptions, names, email addresses, phone numbers, or other unnecessary personal data.

# 11. Distribution & Organic Growth Plan

Lead with the utility, not the technology: 'Check your resume against a job before you apply.'

Create a landing section explaining the methodology in plain English.

Publish the GitHub repository with a reproducible experiment and screenshots.

Share a short demo that shows a score changing after a concrete resume improvement.

Target communities where job seekers, students, data scientists, and developers already discuss resumes and applications.

Respect self-promotion rules and contribute useful explanations rather than dropping links repeatedly.

Use the first user failures as content: PDF parsing edge cases, skill aliases, and why lexical similarity can mislead.

Do not promise guaranteed ATS passage, interviews, or job offers.

TRACTION TARGET Do not define success as 'viral'. A meaningful first milestone is 20 strangers using the product, 5 providing feedback, and 2 returning to use it again.

# 12. Daily Timeboxing

| Block | Time | Focus | Rule |
| --- | --- | --- | --- |
| Build | 3–4 h | Core implementation | No polishing while the engine is broken |
| Test | 1–1.5 h | Unit + manual tests | Test the failure cases you just introduced |
| Document | 30–45 min | README / methodology / commits | Document while context is fresh |
| Review | 15–30 min | Next priorities | Pick only the highest-impact next task |

# 13. Risk Register & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| PDF extraction fails | High | Use robust extraction, validate extracted text, show a clear error, and document scanned-PDF limitations. |
| Similarity score feels arbitrary | High | Expose component scores, weights, and top reasons affecting the result. |
| Keyword matching creates false positives | High | Normalize aliases, use n-grams/context rules, and classify weak evidence separately. |
| Users mistake score for ATS prediction | High | Use clear naming and disclaimers; never claim ATS certainty. |
| Deployment consumes sprint time | Medium | Deploy a minimal version on Day 4 and avoid infrastructure complexity. |
| No organic traffic | Medium | Focus on distribution experiments and feedback rather than guaranteed traffic. |
| Analytics/privacy concerns | Medium | Track only product events and never send raw resume/JD content. |
| Scope creep | High | Freeze MVP features after Day 3; every new feature must justify its effect on user value or evaluation. |

# 14. Definition of Done

A user can upload a text-based resume PDF.

A user can paste a job description.

The system returns a reproducible match score.

The score has a visible component breakdown.

Matched, missing, and weak terms are displayed.

The system produces actionable improvement recommendations.

Common parsing and input errors are handled gracefully.

The product is deployed at a public URL.

The repository contains setup instructions and methodology.

Meaningful product events are tracked without unnecessary personal data.

Real users have tested the product.

At least one post-launch iteration is based on observed feedback or failures.

The repository contains an experiment plan comparing baseline and hybrid approaches.

# 15. Final Execution Order

Make resume.pdf + job.txt → similarity + keywords work reliably.

Turn the engine into a structured analysis function.

Wrap it in Streamlit.

Add skill and requirement intelligence.

Deploy the minimum useful version.

Add transparent scoring and recommendations.

Add lightweight analytics and feedback.

Distribute to targeted communities.

QA with real documents.

Run the data science experiment and document the findings.

THE CORE PRINCIPLE Do not spend the first day making ResumeMatch beautiful. Spend the first day making it correct. A polished interface around unreliable NLP is a demo; a simple interface around a tested, explainable engine is a real Data Science project.

# Appendix A — Suggested MVP Result Schema

{
  "overall_score": 78,
  "similarity": 84,
  "keyword_coverage": 76,
  "skills_overlap": 72,
  "required_term_coverage": 81,
  "experience_education_terminology": 80,
  "matched": ["Python", "SQL", "Machine Learning"],
  "missing": ["Power BI", "AWS", "Docker"],
  "weak_evidence": [
    {
      "resume_term": "databases",
      "job_requirement": "PostgreSQL"
    }
  ],
  "recommendations": [
    "Add PostgreSQL if genuinely used",
    "Quantify internship impact",
    "Add ETL experience where truthful"
  ]
}

# Appendix B — First 10 Tasks to Execute

Create GitHub repository: ResumeMatch.

Create Python virtual environment.

Install pdfplumber, scikit-learn, and test dependencies.

Add a sample resume PDF and sample job.txt to local test data.

Implement PDF text extraction.

Implement cleaning/tokenization.

Implement TF-IDF vectors.

Implement cosine similarity.

Print top job-description terms and overlap with resume.

Write the first automated test and commit the working baseline.